# Calculator-CICD — Troubleshooting & Error Resolution Log

Project: Calculator-CICD

Purpose: consolidated record of the blockers encountered during the Calculator-CICD build, including the observed error, likely root cause, and the working resolution/command. This document intentionally keeps troubleshooting separate from the clean setup guide.

# 1. AWS/EKS region and cluster creation

Observed issue / error:

The initial EKS attempt used a different AWS region and later the project was standardized on ap-southeast-2.

Root cause:

The final deployment was recreated/continued in the working region.

Resolution:

aws configure

aws eks update-kubeconfig --region ap-southeast-2 --name Calculator-eks

# 2. EKS instance eligibility

Observed issue / error:

CloudFormation/EKS creation reported: “Could not launch On-Demand Instances. InvalidParameterCombination - The specified instance type is not eligible for Free Tier.”

Root cause:

The selected EC2 instance type was not eligible under the account’s Free Tier constraints in that setup.

Resolution:

The working cluster was created in ap-southeast-2 with an eligible/available worker configuration.

# 3. CloudFormation waiter timeout

Observed issue / error:

“exceeded max wait time for StackCreateComplete waiter”

Root cause:

The EKS/CloudFormation stack did not complete within the waiter period, with the underlying launch problem being the instance-type eligibility issue.

Resolution:

Use a working worker-node configuration and recreate/continue the cluster after the underlying capacity issue is resolved.

# 4. Argo CD services not externally reachable

Observed issue / error:

kubectl get svc -n argocd showed the Argo CD components primarily as ClusterIP services, so the browser could not directly reach them.

Root cause:

ClusterIP is internal to the Kubernetes cluster and is not a public endpoint.

Resolution:

Expose the required Argo CD server using the chosen external access method and verify with kubectl get svc -n argocd.

# 5. Argo CD detecting deployment changes

Observed issue / error:

The expected Git change was initially a key validation point.

Root cause:

Argo CD is GitOps-driven; it needs the repository/path and desired-state files to be correct.

Resolution:

The Helm values change was committed to Git; Argo CD detected it and synchronized the deployment.

# 6. GitHub Actions golangci-lint compatibility

Observed issue / error:

“Can’t run linter goanalysis_metalinter: failed to load package goarch (unsupported version: 2)”

Root cause:

The linter/action/toolchain versions were incompatible with the Go version/module setup.

Resolution:

The project direction was changed away from GitHub Actions and the CI pipeline was implemented in Jenkins.

# 7. golangci-lint action v6 with golangci-lint v2

Observed issue / error:

“invalid version string 'v2.3.1', golangci-lint v2 is not supported by golangci-lint-action v6, must update to v7.”

Root cause:

The GitHub Action version did not support the installed golangci-lint major version.

Resolution:

GitHub Actions was abandoned for this project in favor of the Jenkins implementation.

# 8. Jenkins Docker socket access

Observed issue / error:

Inside the Jenkins container: “docker: command not found” and later permission errors connecting to the Docker daemon.

Root cause:

The Jenkins container did not initially have usable Docker CLI/daemon access, and /var/run/docker.sock permissions were restrictive.

Resolution:

The Jenkins container was configured with Docker socket access; the socket was inspected with: ls -l /var/run/docker.sock. The required runtime configuration was corrected before continuing.

# 9. Docker socket permissions

Observed issue / error:

Socket output: “srw-rw---- 1 root root 0 /var/run/docker.sock” and Docker access was denied from Jenkins.

Root cause:

The Jenkins process did not have sufficient permission to use the mounted Docker socket.

Resolution:

The troubleshooting command discussed/used was: chmod 666 /var/run/docker.sock. This was applied at the Docker-host/runtime level rather than inside the application source.

# 10. Windows Docker bind-mount path issue

Observed issue / error:

“docker: Error response from daemon: mkdir C:\Program Files\Git\var: Access is denied.”

Root cause:

Git Bash path conversion changed a Linux-style /var path into a Windows path during the Docker command.

Resolution:

Run the Docker command in a shell/context that preserves the intended Linux path, or use the Docker/Git Bash path-conversion-safe form for the volume mount.

# 11. golangci-lint module discovery

Observed issue / error:

“[linters_context] typechecking error: pattern ./...: directory prefix . does not contain main module or its selected dependencies.”

Root cause:

golangci-lint was executed from a directory that was not the Go module root, or the Go module context was not correctly available in that container/workspace.

Resolution:

Ensure Jenkins runs the linter from the checked-out Go module root where go.mod is present, then run the linter/test commands there.

# 12. Kubernetes application endpoint confusion

Observed issue / error:

External IPs/addresses were shared for access, but external access did not work consistently.

Root cause:

The client-facing endpoint should be the Kubernetes LoadBalancer Service hostname rather than relying on individual node public IPs.

Resolution:

Use kubectl get svc and access the LoadBalancer hostname. The application was ultimately working through the AWS ELB hostname.

# 13. LoadBalancer hostname stability question

Observed issue / error:

Concern that rebuilding/redeploying the application would change the k8s-default-calculat-...ap-southeast-2.elb.amazonaws.com endpoint.

Root cause:

Pods/ReplicaSets are ephemeral; the Service is the stable abstraction and owns the AWS load balancer.

Resolution:

Continue deploying new image versions through the same Service. Normal application rollouts replace pods without requiring a new LoadBalancer endpoint.

# 14. Kubernetes/Argo CD deployment validation

Observed issue / error:

Need to confirm whether a Git change actually resulted in a new application version in EKS.

Root cause:

GitOps involves multiple asynchronous steps: Git commit → Argo CD detection → sync → Kubernetes rollout.

Resolution:

kubectl get applications -n argocd

kubectl get pods

kubectl rollout status deployment/calculator-app

# 15. Monitoring dashboard configuration

Observed issue / error:

Questions arose around which panel/field/step to select while building the monitoring dashboard.

Root cause:

Grafana panel configuration requires selecting the correct Prometheus data source and query/visualization fields for each metric.

Resolution:

The monitoring dashboard was completed panel-by-panel and validated after the CD workflow was working.

# Troubleshooting Principles Learned

Separate infrastructure failures from application failures: first establish AWS/EKS health, then Kubernetes, then CI/CD, then monitoring.

When Docker is used from Jenkins, verify both Docker CLI availability and access to the Docker daemon/socket.

Run Go tooling from the directory containing go.mod.

For GitOps, debug the chain in order: Git commit → Argo CD application → sync → Deployment → Pods.

Use the Kubernetes Service/LoadBalancer as the application entry point, not ephemeral pod or node addresses.

Keep the clean working flow separate from troubleshooting so the setup guide remains reproducible.

# Important Accuracy Note

This log consolidates the errors and resolutions retained in the Calculator-CICD project conversation history. Where the historical chat preserved the error but not the full literal command that originally produced it, the entry does not invent a command; it records the verified working command or the resolution that was explicitly retained.